**Bluetooth Diagnostic Utility**

First Software Development Agenda

September 15, 2015

1. Welcome! (8:00 – 8:05)
   1. Round Table
2. Announcements (8:05 – 8:06)
   1. GitHub repository is online.

Need to add Rahul, Irving, Lindqvist

* 1. New android device available for testing.

Streamer, to be used for testing, from China ;)

* 1. Scrum meeting structure.

Divided into three sections; what has been done, what needs to be done, what is in the way.

1. What has been done? (8:06 – 8:08)
   1. GitHub repository is online.

:)

* 1. Source directory for all files has been created.

:)

* 1. Proposal details and guidelines are understood.

:)

1. What can we do this today / later this week? (8:08 – 8:15)
   1. Create guidelines for object oriented structure. UML?

Rahul and Rob will handle UML Diagrams.

* 1. Interface design, a sketch of what our implementation should look like?

Sketch, sequence, what will it look like, storyboard?

* 1. Hard requirements that must be developed?

Connect, find errors for disconnections. Log, real time data.

1. Issues? (8:15 – 8:20)

Irving will set up meeting with Lindqvist.

Rob will help Irving install eclipse.

Next meeting date September 22, 2015 @8:00pm?